**LIST OF WORK, 10th Circle – BILASPUR (EDUCATION)**

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sr. No.**  | **Job No.**  | **Name of Project** | **Date of Requirement received** | **Date of receiving site plan & details** | **Date of approval** | **Date of feasibility**  | **Status of project**  | **Status of Projects Supplied by SE.** |
|  |  |  |  |  |  |  |  |  |
| 1 | 6532 | C/o Govt. Sr. Sec. School at Amarpur  | Dated: 24/12/2013  |  |  |  | Letter issued regarding supply of site plan. 4333-37, dated: 12/02/2014  | RMSA completed & handed over. |
| 2 | 8001 | Proposed Hydro Engineering college at Kog (Bandla) Bilaspur HP. | 39214 dated 31/08/2012 | 8523-25 dated 20/9/12 | 8188 dated 29/2/2012 | 19656-58 dated 15/3/2012 | Working drawings issued on dt. 5/01/2013 | Not to be executed by to be HPPWD. |
| 3 | 3658  | C/o Auditorium at Bilaspur  |  | Letter 30206-8, dated: 22/01/2010 |  |  | Letter issued for detailed site plan vide letter No. 4655-58, dated: 09/02/2010 | Feasibility report submitted |
| 4 | 3658 | C/o proposed new building for vocational and educational courses in Govt. Post Graduate college at Bilaspur  | 12728-29, dated: 20/11/2011 | 20160-61, dated: 21/03/2012  |  |  | Observation Letter issued to supply detailed site plan & detailed requirements vide letter No.345-49, dated: 25/04/2012  | Funds not deposited. |
| 5 | 8006 | C/o Govt. Polytechnic college at Kalol, Teh. Jhandutta Academic Block | Letter No1309-72dated 17/11/2014 | 20869-72 dated 25/03/2015  |  | Letter No 5181-82 dated 13/07/2017 | Details issued vide Letter No. 3552-53 dated 29/11/2017 | Finishing work in progress May 2018 (as per PWD) |

|  |
| --- |
| **10th Circle,Bilaspur(EDUCATION)** |
| **S.No.** | **Job No** | **Name of Project** | **Date of requirment received** | **Date of receiving site plan& details** | **Date of approvel** | **Date of feasibility** | **Status of project** | **Status of Projects Supplied by SE.** |
| 7 | CZ-99 | Girls Hostel at Bilaspur ITI |  dt.4.1.08 |   |   |   | Drawings issued on dt..26/7/08 |   |
| 8 | 6568 | Stadium at G.S.S.S.Ghumarwin. |  ----------- |  ----------- |  ----------- |  ----------- | Drawing issued.on dt 13.5.11 |   |
| 9 | CZ-139 | GSSS (Girls) Ghumarwin. \*additional accommodation | Dated 6.8.08 Dated 16.6.12  | Dated 16.6.12  |  dt.6 8.08 |  dt24.9.08 | drgs issued vide letter no 872 - 76 on dt.29.9.12 |   |
| 10 | CZ-296 | Degree College complex at Jhandutta |  DT.19-5-2009 |  DT. 9.1.13  |  dated 10.5.2011 Dated10/10/2013. |  -------------- | DRG. ISSUED ON 26-8-2009 drg. Reissued on dt. 10-5-2011 block-A issued dated 18-12-2013 lt no.`16714-15. |   |
| 11 | CZ-139 | GSSS Tanbol , Bilaspur |  dt 21/11/08 |   |  -------------- |  -------------- | Sketch given in person to E.E. |   |
| 12 | CZ-139 | Stadium at GSSS Bassi Distt. Bilaspur |  dt 20/6/11 |  dt. 17/3/08, dated 4.1.2012 |  -------------- | Dated 11/8/2009. | Drg. Issued on dt 6/9/08 drg issued on dated 9-1-2012 lt. no. 2437-42  |   |
| 13 | CZ-139 | Govt.S.S.S. BERTHIN DISTT. BILASPUR (C/O EXAM. HALL) |   |  dt 30.3.12 |  -------------- |  -------------- | Working Drgs issued on dt. 13.4.12 & Details issued dated 25.11.2013 |   |
| 14 |   | Govt. P.G. College at BILASPUR STUDENT CENTRE |   |  DT 12.5.09  |  -------------- |  -------------- | Sketch drg issued on DT.25.8.2009 |   |
| 15 | CZ-139 | G.S.S.S. RISHIKESH ,BILASPUR | Dated. 4.4.09 |  DT. 4.4.09 |  -------------- |  -------------- | DRG. ISSUED 0N DT. 18.8.09 |   |
| 16 | CZ-139 | G.S.S.S. ZAKATKHANA (SCI. LAB),BILASPUR (revised) |   |  DT.4.12.10 , dt 23.5.11  |  -------------- |  \*lt no 2763 dt 23.5.11  | Drgs issued dt 7.6.11.&Drgs issued dated 30.10.2014 |   |
| 17 | CZ-215 | Library and multipurpose hall in the complex of S.B. Govt. College Ghumarwin , type-I,ii,ii QTR. | 8587-89 dt.15-9-2010 18923-26 dt. 29.3.11 | REQUIREMENTS SOUGHT UNDER LT . NO.1595-99DT.1.10.10 & LT.NO.102-6 DT.26.4.11 dt.16.11.2011 |  -------------- |  -------------- | ISSUED ON DT.30.11.11,std.type qtrs issued  | REQUIREMENT RECEIVED FROM DIRECTOR H.P. SHIMLA DT. 28.10.11 DY. NO. 328 DT. 3.11.11 |
| 18 | CZ-139 | G.S.S.S. at Sohari Sub. Teh. Namhol,BILASPUR  | **dt.1-6-2011**  | **dt. 5-4-2011**  |  -------------- |  -------------- | Standred Drgs issued on DT.11.7.11 |   |
| 19 | CZ-139 | Govt High School Ghial Distt Bilaspur(gymnasium).Development OF Playground &pavilion |  Dated 5-9-2016. | .dated 30.1.2013  |  -------------- |  Dated 7-6-2014. Dated 24.6.2015 | Workink drgs.issued vide lt.. No..801-805 dated 4-10-2016 |   |
| 20 | CZ-139 | Govt.Senior Secondary School Ghagus Distt. Bilaspur c/o Acc.as per RMSA. |  DATED19.10.2013 |  DATED19.10.2013 |  -------------- |  -------------- |  SKETCH DRG. ISSUED VIDE LT. NO. 982-85 0N DT. 04-02-2014 &E- | Feasibility& approval awaited |
| 21 | CZ-139 | Govt.Senior Secondary School Jukhala Distt. Bilaspur | dated28-9-2013 | dated28-9-2013 |  -------------- |  -------------- | Stadium drg issued on dated.29.1.2014 |   |
| 22 | CZ-139 | Govt. Senior Secondary School. Salwar c/o Acc. as per RMSA. |  dated 18/11/2013  |  dated 18/11/2013  |  -------------- |  -------------- |  SKETCH DRG. ISSUED VIDE LT. NO. 959-62 0N DT6.2.2014 | Feasibility& approval awaited |
| 23 | CZ-139 | Govt.Senior Secondary School HATWAR Distt. Bilaspur |  DATED 04-01-2014. |  DATED 04-01-2014. |  -------------- |  dated4-1-2014 |  SKETCH DRG. ISSUED VIDE LT. NO. 959-62 0N DT.29.1.2014 | Feasibility& approval awaited |
| 24 | CZ-139 |  Govt..High.School Nehla. | DATED 13-01-2014. | DATED 13-01-2014. |  -------------- |  -------------- | No action required | No action required |
| 25 | CZ-139 | Govt. Senior Secondary School Galliana c/o Acc. as per RMSA. |  DATED 04-01-2014. |  dated 4.1.2014 |  -------------- |  dated4-1-2014  | SKETCH DRG. ISSUED VIDE LT. NO. 1056-61 0N DT12.2.2014 | Feasibility& approval awaited |
| 26 | CZ-139 | C/O ITI building at Karyalag in the. Ghumarwin Distt. Bilaspur. |  Dated20-4-2017. |  Dated20-4-2017. |  -------------- |  -------------- | For F. C. A.  | drgs issued for fca approval |
| 27 | 215 | C/O Auditorium SVGDC Ghumarwin Distt. Bilaspur |   |  Dated 9-6-2016. |   |   | Working Drgs issued on dt. 9-3-2017  |   |
| 28 | CZ-139 |  Govt..High.School Malokhar Distt BILASPUR. |   |  Dated 6-6-2016. |   |   | Working Drgs issued on dt. 4-7-2016  |   |
| 29 | CZ-139 |  Govt..High.School Tapra Khas. |   |  Dated 28-9-2016. |   |   | Working Drgs issued on dt.28-10-2016  |   |
| 30 | CZ-139 | Govt.Senior Secondary School Soldha Distt. Bilaspur |   |  Dated 12-5-2016. |   |   | Working Drgs issued on dt.26-7-2016  |   |
| 31 | CZ-139 | c/o Pavillion Govt.Senior Secondary School Namhol Distt. Bilaspur |  Dated 5-9-2016. |   |   |   | Working Drgs issued on dt. 4-10-2016  |   |
| 32 | CZ-215 | Govt.Degree College Ghumarwin Distt. Bilaspur(additional accomodation) |  Dated 4-8-2016. |  Dated 4-3-2016. |   |   | Working Drgs issued on dt. 16-12-2016  |   |
| 33 | CZ-139 | C/Oscience block in Govt. Senior Secondary School at Namhol Distt. Bilaspur |  Dated 27-12-2016. |   |   |   | Working Drgs issued on dt. 1-12-2016  |   |
| 34 | MZ-296 | Degree College complex at Jhandutta for Science Block- B |   |  Dated 24-3-2017. |   |   | Sketch Drgs issued on dt.20-3-2017  |   |
| 35 | MZ-426 | C/O New building for Govt. I.T.I.at Swarghat Distt. Bilaspur |  Dated 7-3-2017. |   |   |   | presentation drgs displayed to be redesigned |   |
| 36 | MZ-382 | C/Or Govt. I.T.I.at Kargyalag Distt. Bilaspur |  Dated20-4-2017. |  Dated20-4-2017. |   |   |   |   |
| 37 | MZ-432 | Govt.Degree College Sh. Naina Devi Ji Distt. Bilaspur |  Dated 4-9-2017. |  Dated 4-9-2017. |   |   |   | drgs ready for issue |
| 38 | CZ-139 | Govt.Boys Senior Secondary School Bilaspu Distt. Bilaspur(outdoor Stadium) |   |   |   |   | Sketch Drgs issued on dt.6-2-2016  |   |

Note :- Red portion shows deposit works Which are not counted in Total Projects