**LIST OF WORK, 7th CIRCLE, DALHOUSIE (HEALTH)**

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sr. No.**  | **Job No.**  | **Name of Project** | **Date of Requirement received** | **Date of receiving site plan & details** | **Date of approval** | **Date of feasibility**  | **Status of project**  | **Status of Work Supplied by SE.** |
| 1 | 3390 | CHC at Sahoo | CMO Letter NO. 116643-45 dated 22/09/2017 | 28/09/2013 & 22/03/2014 | 05/11/2014Letter No. Swa-Pa-Ka(Mukhya)-471 dated 03/01/2018 | 20/10/2014 | **Finishing work is in progress.** |  |
| 2 | 3390 | FRU in Hospital at Salooni Distt. Chamba | Letter No. 3361-64 dated 07/01/2017 received from E.E Salooni framed by CMO Chamba | Letter No. 3361-64 dated 07/01/2017 |  |  | Working drawings No. 146 to 150 issued Letter No. 1847-50 dated 5/8/17 | .  |

|  |
| --- |
| **BUILDING WORKS OF HEALTH DEPARTMENT (ONGOING PROJECTS)** |
|  **7 th CIRCLE - DALHOUSIE** |
| **Sr. No**  | **Job No.**  | **Name of Project** | **Date of receiving site Plan**  | **Date of requirments**  | **Date of issue of Drawings** | **Date of feasibility**  | **Date of approval** | **Status of Work Supplied by SE.** | **Remarks** |
| **1** | **2** | **3** | **4** | **5** | **6** | **7** | **8** | **9** | **10** |
| 3 | 3390-A | CHC building at Bathri, Distt Chamba  | 25/03/2016 | 18/03/2016 | 13.5.2016 Sketch drawings | Awaited |   |   | Project assigned to BSNL |
| 4 | 3390-A | Sub- Divisional Ayurvedic Hospital building at Bharmour | 28-03-2016 | 23-3-2016 |   |   |   | Site plan awaited | Site not handed over by concerned deptt.. |
| 5 | 3390-A | Ayurvedic Health Centre at Bhanjraru, Churah | 11.04.2017 | 07.04.2017 | 07.06.2017 Layout & working drawings  | Awaited | Std. design |   | Funds awaited. |
|  |   |   |   |   |   |   |   |   |   |

Note :- Red portion shows deposit works Which are not counted in Total Projects