**LIST OF WORK 8TH CIRCLE HAMIRPUR JUDICIARY**

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sr. No.** | **Job No.** | **Name of Project** | **Date of requirement received** | **Date of receiving site plan & details** | **Date of approval**  | **Date of feasibility** | **Status of project** | **Status of Projects Supplied by SE.** |
| 1 | 7640 |  C/O ADA Office Cum residence Barsar distt. Hamirpur(HP). | Vide letter no 26399-402 dated 12/12/2016. | Vide letter no 19943-46 dated 26/09/2016.Vide letter no 26399-402 dated 12/12/2016. |  | Vide letter no 826-30 dated 19/04/2017 | Layout pan, Working drawings alongwith specification sent to The Assistant District Attorney, barsar district H/Pur vide letter no 4663-66 dated 21/03/2017Revised w/Drawings issued on 16/12/17 vide letter no 3511-14 | Drawings recently received, A/A & E/S awaited. |
| 2 | 7640 | C/O judicial court complex at Hamirpur. (SH:- C/O future extension of court complex and Advocate chamber).  |  | Vide letter no 18762-64 dated 17/12/16. |  |  | Letter Sent to EE, Hamirpur div.reg. instruction issued by Addl. Chief Secretary PW (copy enclosed) for n/a vide letter no 1851 dt. 05/08/2017 | Contour Site plan sent to Chief Administrative officer. |
| 3 | 7640 | C/O office accommodation for the office of Asstt. District Attorney, nadaun distt. hamirpur | Vide letter no 5997 dt. 31/07/2017 |  |  |  | Layout plan , working drgs. with specification issued to director of prosecution hp. Vide letter no 3247-51 dt. 29/11/17 | Layout plan is not feasible at site. |

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **S.No.** | **JOB NO** | **Name of Project** | **Date & Letter** | **Date of receiving site plan & detail** | **date of approval** | **date of feasibility.** | **status of project.** | **Status of Projects Supplied by SE.** |
| 1 | MZ-200 | C/O judicial court complex at Sarkaghat | from ce mandi to registrar genral358-62 dt 20-8-2013 | requirements received but site was not still finalised | three proposals of sites prepared & submitted | three proposals of sites prepared & submitted |
|  |  |  |  |  |  |  |  |  |

Note :- Red portion shows deposit works Which are not counted in Total Projects