**LIST OF WORK 8TH CIRCLE HAMIRPUR(Other) POLICE DEPARTMENT)**

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sr. No.** | **Job No.** | **Name of Project** | **Date of requirement received** | **Date of receiving site plan & details** | **Date of approval**  | **Date of feasibility** | **Status of project** | **Status of Projects Supplied by SE.** |
| **1** | **2** | **3** | **4** | **5** | **6** | **7** | **8** | **9** |
| *1* | *7956* | *C/o office building for 10th Battalion, Hamirpur*  |  |  | *Vide letter no 3829-32 dated 23/06/2016.* | *vide lettern o8422-23 dt. 02/08/2016* | *Layout plan, working drawings alongwith specifications sent to EE, hamirpur Div. vide letter no 2960-62 dated 23/11/2016.* |  *Work awarded to the Contractor* |
| *2* | *7956* | *C/O office & Store for company commander Home Guard 10/5 company at barsar(Barni) Tehsil Barsar distt. hamirpur* |  | *Vide letter no 6731-33 dated 12/07/2017* | *Vide letter no 7494-97 dt. 15/11/2017* | *Vide letter no 22438-40 dt. 27/11/2017* |  *Working drgs. issued with specification HP vide letter no 2724-27 dt. 07-10-17* | Drawings recently received, A/A & E/S awaited. |
| *3* | *7956* | *Contour site plan for the Proposed 10/2 company office/store at bhaleth in tehsil sujanpur Tihra distt. Hamirpur.*  |  | *Vide letter no 6884-87 dated 25/07/2017* |  |  | *The letter issued to The Company Commander, Home Guard10/2 Coy, Sujanpur regarding requirement vide letter no 2575-77 dt. 12/10/17* | *Contour site plan under process in Division office.* |
| 4 | *7618* | *C/o 6 nos. Type-II quarter at Police Station Sujanpur Tihra & 4 Nos. Type-II quarter at Police Station Nadaun* |  |  |  |  | *Drawings send to E.E. Hamirpur Division, HP. PWD., Hamirpur Letter No. 1517-18, dated: 25.07.2016* | *Estimate under Process in Sub-Division.* |

**LIST OF WORK 8TH CIRCLE HAMIRPUR(Other) COMBINED OFFICE BUILDING /MINI SECTT.**

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sr. No.** | **Job No.** | **Name of Project** | **Date of requirement received** | **Date of receiving site plan & details** | **Date of approval**  | **Date of feasibility** | **Status of project** | **Status of Projects Supplied by SE.** |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 |
| 5 | 7640 | C/O Combined office building at Nadaun | Revised rquirements received from DC Hamirpur vide letter No. 909/0K/SDN dt. 17.01.14 |  | .Vide letter no 6483 dt. 15/09/2015 | Revised drgs. feasibility report vide letter No. 9653-57 dt. 12.09.14 |  Working drgs. a/w specification issued to EE, Hamirpur vide letter no 3638-42 dt. 02/12/15 | Work is in progress. |
| 6 | --do-- | C/O Proposed parking and other office around the combined office building at Hamirpur. |  | \* Revised site plan vide letter No. 185 dt. 12.12.09 received from A.E. HP. Tourisam Devment corporation  |  |  | Working drgs issued vide letter No. 614-16 dt. to DC & HPTDC 10.05.10 | Executed by Other Agency. |
| 7 | --do-- | C/O Tehsil office building at Tauni Devi |  | Vide letter No. 14487-91 dt. 15.02.14 | Vide letter No. 1913 dt. 27.02.15 | Vide letter no 10577-82 dt. 26/10/15. | Working drgs. a/w specification issied to EE, Tauni Devi division vide letter no 3442-44 dt. 19/11/15. | Work is in progress |
| 8 | 7640 | C/O Mini Sectt. at Sujanpur | Revised requirements vide letter No. 822 dt. 22.01.14 | Vide letter No. 14013-18 dt. 01.10.13 | Revised drgs. approval vide letter No. 10609 -10 dt. 28.11.14 | Revised feasibility vide letter No. 24616-17 dt. 18.02.14 | Working drgs. alongwith specification issued vide letter no 3219-22 dt. 11/11/2014 | Work is in progress |
| *9* |  | *C/O Distt. Treasury officer residence at hamirpur (SH:- Contour site plan thereof).* |  | Vide letter no 6881-83 dated 25/07/2017 |  |  | *. Under Preparation* |  |
|  |  |  |  |  |  |  |  |  |

**LIST OF WORK 8TH CIRCLE HAMIRPUR(Other)( PWD. DEPARTMENT)**

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sr. No.** | **Job No.** | **Name of Project** | **Date of requirement received** | **Date of receiving site plan & details** | **Date of approval**  | **Date of feasibility** | **Status of project** | **Status of Projects Supplied by SE.** |
| **1** | **2** | **3** | **4** | **5** | **6** | **7** | **8** | **9** |
|  |  |  |  |  |  |  |  |  |
| 10 | 3183 | Site plan for C/O type-IV quarter of residential complex of HP.PWD staff at Matani distt. Hamirpur (HP). |  | From EE, Hamirpur Division vide letter no 14166 dated 30/09/2016. |  |  | Layout plan, and working drawing issued to EE, Hamirpur div. vide letter no 3451-53 dated 22/12/16 | Tender Called |

**LIST OF WORK 8TH CIRCLE HAMIRPUR(Other)( REST HOUSE/ CIRCUIT HOUSE)**

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sr. No.** | **Job No.** | **Name of Project** | **Date of requirement received** | **Date of receiving site plan & details** | **Date of approval**  | **Date of feasibility** | **Status of project** | **Status of Projects Supplied by SE.** |
| **1** | **2** | **3** | **4** | **5** | **6** | **7** | **8** | **9** |
| 11 | 7685 | C/O Additional accommodation to PWD Rest House town Bharari Distt. Hamirpur |  | Site plan received vide letter No. 6962-64 dt. 06.08.13 |  | Vide letter no 27752-54 dt. 05/12/2015 | W/Drgs. issued alongwith Specification on dt. 24/09/15 letter no 2750-52. | Funds not Available. |
| 12 | 7685 | C/O Rest house Uhal | Proposed site plan for PWD rest house Uhal Hamirpur received from E.E. Tauni Devi vide lt. no. 14217-18 dt. 21/12/15. | Proposed site plan for PWD rest house Uhal Hamirpur received from E.E. Tauni Devi vide lt. no. 14217-18 |  |  | Layout plan and working drawings alongwith specifications issued to EE, Tauni devi division vide letter no 2063-65 dated 17/09/2016. | Tender under Process. |
| 13 | 7685 | C/O Chowkidar hut and residence at PWD rest house sera tehsil Nadaun distt. Hamirpur.  |  | Vide letter no 10137-38 dated 31/07/2017 |  |  | Working drgs. issued with specification on dt. 15/12/17 vide letter no 3500-3502 | A/A & E/S Awaited. |
| 14 | 7685 | C/O Additional 2 rooms in rest house at patlender.  |  | Vide letter no 3345-46 dt. 18/5/2015 |  |  | W/Drgs.Along with specification issued vide letter no 2219-21 dt. 19/08/2015 | Proposal not approved by the Govt. due to low occupancy. |

|  |
| --- |
| List of Work (Other) Vetrinary 8th Circle Hamirpur |
| **Sr. No.** | **Job No.** | **Name of Project** | **Date of requirement received** | **Date of receiving site plan & details** | **Date of approval**  | **Date of feasibility** | **Status of project** | **Status of Projects Supplied by SE.** |
| 15 | C/O Veterinary Hospital at Dera Parol Distt Hamirpur |  | 1. Contour site plan received from E,E,Tauni Devi HP,PWD ,Tauni Devi Hamirpur vide letter no 10088-89 Dated 17/10/2015
 |  |  |   | Revised layout plan, working drawing (Plan elevation & Section) issued vide letter no 5304-05 dated 11/3/2016  | Work is in Progress.  |

|  |
| --- |
| **8th circle ,Hamirpur (GAD) WORKING** |
|  | **Job No.** | **Name of Project** |  | **Date of approval.** | **Date of feasibility.** | **status of project** | **Status of Projects Supplied by SE.** |
| 1 | 7658 | Parking at sssb Hamirpur | 8602-03 dated 8.9.09 |   |   | Drawing issued on dt.17-11-09 |   |
| 2 | 7658 | SSSB at Hamirpur (Add./Alt. on first floor/parking) | letter no 8602-03 dated 8-9-09 | no.hpsssb letter no 33179 dt 11-12-2009. |   | Drawings issued on dt .9/11/09 |   |
| 3 |  cz-334 | Tourist Reception centre & parking complex Nadaun,Hamirpur | 18271-74 dated18-1-10 | from diirector no 1007dated 27-04-10. | from e.e. letter no.778-81 dt. 21-4-2010. | Drg.issued on dt.6-4-10 & Working drg.  | Wd.Drg.issued on dt.24-7-10 vide lt. no.1207-10 |
| 4 | cz-200 | Mini secretraite office at Barsar,Hamirpur | 4598-99 dated 21-6-10 | `from deputy commissioner leetter no 10473 dt. 24-12-2011. | feasibility received 8650-51 dt. 23-8-2011. | drgs. Issued on dt.24-3-11 vide letter no.2293-97 Working drgs issued on dt.13-12-11 vide letter no.2187-91 | \*\*\*\*\* |
| 5 | 3390 (5tho). | Extension &beutification of children park near pwd rest house Una | E.E lt.no.13292-93 Dt.11-2-9. | Approval received vide letter no. 1807-11 dated: - 3-2-2009. | FEASIBILITY RECEIVED on dated 11-2-2009 vide lt. no.13292-97. | Drgs. Isued 0n dt.13-10-2008 . |   |
| 6 | cz-107 | HP.PWD.rest House at Samirpur, Hamirpur | 10207-08 DATED 24-10-2008. | from C.E. LETTER NO 11384 DATED 7-8 2009. | feasibility received letter no. 179 dated 27-05-2009. | Drg. Issued on dt.4-4-2009 |   |
| 7 | cz-134 | HP.PWD.rest House at Sandhole, Sarkaghat | additional accommodation vide lt. no.2389-92 dated 30-8-11 &again lt no. 10128-30 dt 20-8-11 | approval still awaited | feasibility received 14-11-2012. | **Working drgs.issued vide letter no.149-52 dt.26-5-2014.** |   |
|  |  |  |  | **MEDICAL** |  |  |
| 1 | CZ- 182 | Roof plan of ramp at CHC Tauni Devi | FROM E.E LETTER NO. 11143-45 DT. 17-11-08 |   |   | working Drawing issued on dt 18/ 11 / 09. |   |
| 2 | 3390 | Health institution lvl. II with residence at Jamni,Sarkaghat |   |   |   | lay out plan, working Drgs. Issued on dated 08-9-2010 |   |
| 3 | 3390 | PHC Building at Marhi,Sarkaghat (Additional accommodation) labour room. |   |   |   | **Drgs. Issued on dated 22-2-11 working drg & specifications issued on dt.17-5-14** | approval awaited vide lt.no.371-72 dt 14-6-11 in ref. lt.no.246-52 approval still awaited lt.no.2431-35 dt.10-5-12 |
| 4 | 7566 | Burn unit under pilot programme for prevention of burn injury at regional hospital Hamirpur |   |   | feasibility received lt no 3060-62 dt 265-11. |  Lay out plan / sketch Drgs. Issued on dated 4-3-11 Lt. No. 2208-12 Dt.4-3-11 Working drgs issued on dt 2-8-11 vide lt.no. 1782-86 drg issued 1-10-11 lt no.2023-27 cmo hmr **colour scheme issued on dt.29-8-14 vide lt.no.680-85** |  site changed & new site plan received 5set issued on dt.9-11-11 lt.no2150-56 Amended drgs. Required by ee hamirpur lt.no.539-42 dt. 10-4-12 DRG ISSUED ON DT.12-7-12 VIDE LT NO.345-50 PROVISION OF PARKING FLOOR vide lt.no.183-33dt.13-20-2013\*\*\*\*\* |
| 5 | 3390 | Cnstruction of PHC Patlande dr,s residence type III&IV |   | approval received commissioner cum secretary dt. 30-6-2001. |   | Layout /working Drg. Issued dated 23-09-2011. | reminder for section&actual contour value sought 14-6-2011 lt.no.373-76 |
| 6 | 3390 | Sub centre building atRakhera,Sarkaghat |  dated.24-5--10 from E.E. Dharampur. |   |   | standard drgs of sub center Drgs. Issued on dated 18-8-12 vide lt no.444-47 width of site is less still std. drgs. Are supplied |   |
| 7 | 3390 | C/o Health Sub Centre samoh |   |   |   |  Layout/ Drg. Issued dated 14-02-2017 vide Letter No. 1465-69 Flap Drg. To Standard Drg. No. 176 Job N o. 3390 |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  | **EDUCATION** |  |  |
|  |  |  |  |  |  |  |  |
| 1 | 7473 | Book sales depot & rest house of HPBSE Hamirpur. |   |   |   | WORKING Drawings issued on dt 6/3/10 joint details of doors &window issued on dt.1-8-12 vide lt no.397-402 color scheme issued on dt.12-11-2013 TWO SET OF PRINTS FOR INOGRATION PURPOSE issued on dt.5-11-14 lt.no.1024 |   |
| 2 | mz-151 | Stadium at Bijhri,Hamirpur lay- out plan. |   |   |   | Working Drgs. Issued on dated 19-8-2010 w.drg issued on dt.25-3-11 |   |
| 3 | 6673 | Govt.Sen.Sec School Bharari,Sarkaghat provision of examination hall. |   |   |   | Drawing issued on dt 17/3/11 lt.no. |   |
| 4 | 4170 | 50 Beded girls hostel at govt. poly.,Hamirpur (Provision of 50 beded grils hostel. |   | approval received on dated 20-5-2011 vide letter no.1451-53. | FEASIBILITY & approval received on dated 20-5-2011 vide letter no.1451-53 | Drgs. Issued on dated 2-2-2011 lt.no.2071-75 dt 2-2-11 \*\*\*\*\*\*\*\*\*\* |   |
| 5 | 3001 | shoping complex &gymnasium at sainik school sujanpur tihra | FROM E.E. 16-12-2011. |   |   | WORKING DRGS ISSUED ON DT.28-4-2012. |   |
| 6 | 3001 | Const of cafeteria & csd building at sainik school Sujanpur Tihra |   | approval received on dt.5-7-11  | feasibility received lt.no.9238-41 dt.26-8-11. | Drgs. Issued on dated 29-6-2011 lt.no.426-30 working drgs issued. |   |
| 7 | 6673 | Sr. Sec. School at Sujanpur | 23-5-2011 |   |   | working Drawing issued .on dt. 2/3/10 ,detail of rwht,sdb,ff, drg issued 15-7-11 lt.no.1626-31 in ref 6172-74 dt 11-7-11 dy no.176 dt 20-7-11 Clour scheme issued to E.E.on dt.9-1-12 vide lt. no. 2443-48 |   |

Note :- Red portion shows deposit works Which are not counted in Total Projects