|  |
| --- |
| **BUILDING WORKSOF HEALTH DEPARTMENT (ONGOING PROJECTS)** |
|  **9 th CIRCLE - NURPUR** |
| **Sr. No**  | **Job No.**  | **Name of Project** | **Date of receiving site Plan**  | **Date of requirments**  | **Date of issue of Drawings** | **Date of feasibility**  | **Date of approval** | **Status of Project**  | **Status of Projects Supplied by SE.** |
| 1 | 114 | Ayurvedic Health Centre at Bharoli Jadid Tehsil Rakkar Distt. Kangra. | 17.06.2009 | 19.06.2009 | 16.08.2013 sketch drwaings | Awaited | Std. drawings |  Completed during 10/2016 |   |
| 2 | 3390-A | Health Institution Level-II with residence for PHC at Tihri Tehsil Khundian Distt. Kangra  | 11.08.2013 | 06.08.2013 | 18.12.2013 working drawing | Awaited | Std. drawings |  Tender called |   |
| 3 | 3390-A | Health Institution level-III for CHC at Dadasiba | 23.12.2014 | 26.12.2014 | 19.1.2015 Layout and Working drawing  | 11.5.2015 | Std. drawings | work in progress  |   |
| 4 | 3390A | Shifting of Toilet block of Health Institution Level-III for CHC building at Dadasiba  | 03.04.2017 | 30.03.2017 | 27.07.2017 sketch drawings |   | Awaited |   |   |
| 5 | 3390-A | Health Institution level-II at Bharmar, Jawali. | 05.01.2015 | 05.01.2015 | 20.1.2015 Layout and Working drawing  | Awaited | Std. drawings |  Clear site not made available by client deptt. |   |
| 6 | 3390A | Staff Qtrs at PHC Dola, Jawalamukhi | 04.8.2016 | 04.8.2016 | 03.07.2017 working drawings | Awaited | Std. drawings |  Working estimate under preparation |   |
| 7 | 3390A | CHC Building (50 bedded) at Haripur | 03.12.2015 | 30.11.2015 | 18.03.2016 Sketch drawing 15.11.2016 working drawing | 04.07.2016 | 20.08.2016 |  Twender called. |   |
| 8 | 3390A | 100 bedded (upgraded) Civil Hospital (Matrichhaya) at Jawalamukhi.  | 18.04.2017 | 10.04.2017 | 29.04.2017 sketch drawings 21.07.2017 working drawings | 03.07.2017 | 03.04.2017 |  Work is in progress. |   |
| 9 | 3390A | Additional accomodation for newly upgraded 50 bedded civil hospital at Jawali | 19.09.2017 | 18.09.2017 |   |   |   | Comprehensive site plan awaited |  Comprehensive site plan under preparation with Sub Division office Jawali. |
|  |  |  |  |  |  |  |  |  |  |

**LIST OF WORK, 9TH CIRCLE, NURPUR (HEALTH)**

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sr. No.**  | **Job No.**  | **Name of Project** | **Date of Requirement received** | **Date of receiving site plan & details** | **Date of approval** | **Date of feasibility**  | **Status of project**  | **Remarks** |
| 10 | 3390 (I) | Civil hospital Nupur (MCH block  | 2815-16 dt. 16/12/2016 | 14151-53 dated 22/3/2017 |  |  | Drawing issued. |  |
| 11 | 3390  | Ayurvedic Health centre (Standard) |  |  |  |  | Specification issued drawing NO. 301 on dated 3/1/2017 |  |

Note :- Red portion shows deposit works Which are not counted in Total Projects