|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 7851 | C/o Govt Degree College Chopal |  | Vide letter no. 1448 dated 30-05-2017 |  |  |  | Layout plan , working drawing along with specification issued vide letter no 3212-15 dated 25/11/2017 | work completed and handed over to clint Department. |
| 2 | 4815 | Govt. Degree College Seema, Rohru | No. 13240-41, dated: 5/10/2005 & No. 332-33, dated: 27/12/2014 &Official requ……. No. 409-10, dated: 27/01/2015 | No. 16078-79, dated: 23/02/2005 & No. 16708-09, dated: 12/03/2005 & No./ 05-11391-92, dated: 17/09/2005 &No./ 06-18376, dated: 03/01/2006 & No./ 14-12326-27, dated: 09/12/2014 & No./ 12-843-44, dated: 28/04/2011  | No./ 05-1576-78, dated: 21/07/2005 |  No. EDN (9) 3-16/07, D.H.E., dated: 02/02/2012No EDN-H(9) 3-16/2006-(GC-Seema ) Dated 5/12/2015 | NO. / 05-1576-78, dated: 21/07/2005 & No./ 05-3266-68, dated: 01/06/2005&No./7-798-99 dated 18-4-2017  | Working drawing with specification of Administrative & Teaching Block issued vide letter no. 3538-41 dated 24-11-2015Working drawing with specification of Multipurpose Hall issued vide letter no. 2062-64 dated 22-08-2017Standard Detail drawing of Toilet, Wardrobe & Kitchen issued vide letter no 3409-11 dated 8/12/2017 | Work handed over to the concerned deptt.Required additional funds Rs. 20.29 lacs. |
| 3 | 6529/ 7942 | C/o Shopping complex (at Parking extension of stadium ,class room for Sr. Sec. School Kotkhai ) |  | 8048-51 dated 1/10/2009 | Sketch drawing issued no. 259-62, dated: 23/04/2011 |  No N.P.Kotkhai /2011- 778 dated 2/9/2011 | -3134-35 dated 24/6/2009 | Layout plan & sketch drawing issued vide letter no 2241 dated 20/8/2011 | Work completed & handedover on dt. 17.5.2013 |
| 4 | 6529 | Govt. Sr. Sec. School at Pandranoo |  |  |  | No. EDN-II (9)3-21/2005, dated: 27/09/2006 |  |  | Building Completed & handedover on dated: 31.12.14 |
| 5 | 6529 | C/o Govt. Sr. Sec. School Khanety Teh. Kotkhai  | Still awaited  | Received No. 297-301, dated: 26/04/2011 |  |  |  |  | Work completed |
| 6 | 6529 | Govt. Sr. Sec. School Deen  | Still awaited  | No. 10218-19, dated: 17/02/2012 |  |  |  |  | Work completed |
| 7 | 6529(II) | Govt. Sr. Sec. School Dashlani (Girls)(c/o B-Block for GSSS-Dashalni ) | No. EDN-H (9)3-Dir. Edu., dated: 19/06/2007 & NO. EDN-H (9) 3-21/2007, Dir. Edu., dated: July, 2007\*Letter Recived From E.E,Rohru For Requirement Multipurpose Hall ,Badminton Hall Recretion room for chess, Carom board etc. | No. 7855-57, dated: 29/09/2006 | No. PW- 2007 & NO. 2937-40, dated: 29/09/2007 | NO. EDN-H(9)Dir. EDU, dated: 30/04/2014 & EDN-H(9)3021/2007, dated: 16 Oct., 2007EDN-H (9)3/18/2008 dated 27/9/2015 | 3148-49 Dated 4/6/2015 & 4549 dated 9/6/2016 & 4548 dated 9/6/2016 | Revised Layout plan working drawing with specification issued vide letter no 5448-50 dated 18/3//2016 &Revised drawing issued vide letter no 3766-69 dated 10/1/2014  | Work completed. |
| 8 | 6529 | Govt. Sr. Sec. School Tikkar  |  | No. 22699-700, dated: 18/03/2009 |  |  |  |  | Work completed  |
| 9. | 6529 | Govt. Sr. Sec. School Arhal (proposal stage at Sr Sec School Arhal) |  | No. 8388, dated: 14/10/2011 |  | EDN-H (9) 3-18/2008, D.H.E. on 06/01/2012 |  | Letter issued (proposal of stage)for approval vide letter no 3111-14 dated 4/11/2011 | Work completed.  |
| 10 | 6529 | Govt. Middle School building Tikkar  |  | No. /06, 21172, dated: 23/03/2006 |  |  |  |  | Work completed. |
| 11. | 6529 | Sr. Sec. School at Karasa |  |  |  |  |  | Working Drawing issued 24-25 dated 20/1/2006 | Work completed. |
| 12 | 6529 | C/O Govt. Sr Sec. School Pujarli Tehsil Rohru  |  | 13012 dated 27/2/2012 |  |  |  | Letter issued for detailed requirement vide letter no 5482-85 dated 5/3/2012 | Work completed. |
| 13 | 6529 | C/O Govt Sr sec school Gangtoli Rohru Shimla  |  |  |  |  |  | Working drawing with specification issued vide letter no 2464-66 dated 15/9/2017 | Work completed  |
| 14 | 6529 | C/O Govt Sr Sec School Jangla Rohru \*---do--- |  | E.E Rohroo Received Contour Site plan Vide Letter No 8268 Dated 2/9/2015 |  |  |  |  | Work completed. |
| 15 | 6530 | I.T.I. building for women at Chopal  |  | No./07-9776-77, dated: 23/11/2007 |  |  | No./ 2008, 1062-64, dated: 06/05/2008 | Drawing issued vide letter no 4464-67 dated 5/2/2005 & revised working drawing issued vide letter no 1147-49 dated 12/6/2008 & 4707-09 dated 11/2/2010 | Work completed but liability yet to be cleared.revised A/A& E/S accorded for Rs 211.32 lacs |