|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **1** | **8021** | **C/O Govt College Sarah an Distt Sirmour** | **Dated 28-10-2014** | 8659-61 dated 6-9-2014 | **dated 25-11-2014****dated 13-3-2015****Dated 9/12/2015****Dated 18-1-2016** | **12806-08 Dated 9-12-2015****18354-56 dated 20/2/2016** | **Drawing issued vide letter no 4446-49 dated 11-01-2016****Layout plan & sketch drawing issued vide letter no 5787-92 dated 26-2-2015** | **Building completed and Handed over.**  |
| **2** | **6378** | **C/O Y.S.Parmar Govt Degree College Nahan Distt Sirmour( canteen block)**  | **EDN-H(9)-4-18/2007 dated 28/10/2014** |  | **EDN-HE (9) Dated4-18-2007 Dated 4/8/2015** | **1521-26 dated 28/9/2015** | **Working drawing** **Issued vide letter no 3980-83 dated 1/2/2017`** | **3 Nos block Work Completed and inaugrated by Honrable CM on 25.09.2017 tender for balance work has been called.** |
| **3** | **6546** | **C/o Govt se. sec. school B arm papri Nahan Distt Sirmour**  |  | 1365-68 dated 18/3/2013 &766-68 dated 30/7/2013 |  |  | **Layout plan & working drawing issued vide letter no 1979-80 dated 7/8/2014** | **Work Completed**  |
| **4** | **6546** | **C/O Govt Sr.sec. school Dadahu Distt Nahan**  |  |  |  | **15-17 dated 3/4/2014** | **Layout plan working drawing along with specification issued vide letter no 2159-61 dated 20/8/2014** | **Work Completed** |