**List of Work Health - 4th Circle Shimla**

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sr. No.** | **Job No.** | | **Name of Project** | | **Requirement received** | | **Receiving site plan & details** | | **Sketch drawing issued** | | **Approval vide letter No.** | | **Feasibility vide letter No.** | | **Status of project** | | **Remarks** | |
| 1 | 2 | | 3 | | 4 | | 5 | | 6 | | 7 | | 8 | | 9 | | 10 | |
| 1 | 3180 | | Reg. Interlinking of new building, DDU Zonal Hospital, Shimla with Old building via overhead bridge. | |  | | Vide 2928-30 dated 11/05/2017 | |  | |  | |  | | Site plan showing the proposal for overhead bridges has been sent Chief Architect vide E.E. letter No. 2928-30 dt. 11.5.17,Arch drg. Yet to received. | | \_ | |
|  | 3180 | | Space for 2.50 KVA/DG set at DDU Hospital, Shimla. | |  | |  | |  | |  | |  | | Letter issued to SE, Electrical Circle ,Kasumpti-9 reg. observation vide letter no 736-39 dt. 30/05/2017 | | Joint inspect being done for suitable space. | |
| 2 | 3041 | | Expansion of Cancer hospital building for new machinery& Equipment. | |  | |  | |  | |  | |  | | Revised layout plan and sketch drgs. issued to The prof. & Head of radiotherapy&Oncology, IGMC shimla vide letter no 2697-2700 dt. 06/10/17 | | NA | |
| 3 | 8031 | | C/O H&FW Directorate building at Pahimahal Shimla. | | Vide letter no 3636 dt. 31/01/2015. | |  | |  | |  | |  | | Layout plan, working drawings alongwith specifications issued to Directorof health services, HP. Shimla -9 vide letter no 1513-16 dt. 25/07/16. | | Tender under process. | |
| 4 | 3390 | C/O Ayurvedic health centre at Himri Gram Panchayat Himri. | |  | | Vide letter no 11078-79 dated 08/08/2017 | |  | |  | |  | |  | | \_ | |
| 5 | 3390 | C/o P.H.C. Virgarh | | Vide letter No. 15810-12, dated: 28/12/2011 | | No. 4877-78, dated: 18/07/2011 | |  | | Letter issued to collect the drawings from BSNL office | |  | | Working drawing Issued vide letter No. 08-07-09, dated: 01/04/2013 | | Ongoing | |
| 6 | 3390 | C/O health sub centre building at jamog the –Suni distt. Shimla HP | |  | | Vide letter no 17973-74 dated 26/11/2016 | |  | |  | |  | | Layout plan ,working drgs. with specification sent to EE, Shimla Rural Div. vide letter no 2815-18 dt. 16/10/17 | | Land not available. | |
| 7 | 3390 | C/o P.H.C. building at Jawahar Nagar (Gulthani) Sunni | | Vide letter No. 27191, dated: 20/01/2014 | |  | |  | |  | |  | | Working drgs. & specifications a/w layout plan already issued to EE, Shimla rural Div. Vide letter no 2482-85 Dt. 16-09-2017. | | Ongoing | |
| 8 | 3390 | C/O pry. Health centre building at khaira Tehsil sunni distt. Shimla. | |  | | fromEE.Shimla Dhami Division vide lt. no. 7737 on dated 20/07/16 | |  | |  | | Vide letter no 20883-84 dated 29/12/16 | | Standard working drawings with specification sent to EE, Shimla Rural Div. vide letter no 3019-22 dated 26/11/2016 | | Tender to be called. | |
| 9 | 3390 | Reg. contour site plan of Primary Health centre at Mandorghat distt. Shimla. | |  | | Received from EE, Shimla rural division vide letter no 19938-40 dated 19/12/2016 | |  | |  | |  | | EE, Shimla rural div. is requested vide letter no9 3569-71 dated 04/01/17. to specify which level health institution is to be proposed at this site plan | | Ongoing | |
| 10 | 3390 | C/O Health sub centre at Chayli, Tehsil Sunni, distt. Shimla. | |  | |  | |  | |  | |  | | Standard working drawings with specification sent to EE, Shimla rural division vide letter no 420-23 dated 08/05/2017 | | \_ | |
| 11 | 3390 | Reg. Contour site plan C/O Ayurvedic health centre at Kalihatti | |  | | Vide letter no 1741-42 dated 08/05/2017 | |  | |  | |  | |  | | \_ | |
| 12 | 3390 | Standard drawing of Ayurvedic health centre in HP. | |  | |  | |  | | Vide letter no 23291 dated 07/12/2016. | |  | |  | | \_ | |
| 13 | 3390 | Contour site plan for C/O Proposed CHC building at Shoghi Tehsil and District Shimla HP. | | Vide letter no 17036-37 dated 10/11/2016. | | Vide letter no 17036-37 dated 10/11/2016.  Vide letter no 29145-46 dated 27/03/2017 | |  | |  | |  | | Layout plan and sketch drawings sent to The director Health services HP Shimla vide letter no 2180-83 dated 01/09/2017 | | A/A & E/S awaited from client deptt. | |

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 14 | 3390 | Requirement of accommodation for proposed District at Ayurvedic office and Ayurvedic Health Centre at Tutikandi Distt. Shimla | No. 08-1436, dated: 07/05/2010  No. 1620, dated: 07/12/2010 | vide letter No. 3157, dated: 03/09/2010  Vide letter No. /10-4869-70, dated: 03/07/2010 | No.4745 48, dated: 22/01/11  No. 01/15/173, 1-1, dated: 5/03/2011 | No. /88-4906, dated: 29/12/10  No. 4368, dated: 05/03/11 | No. 10-20142-43, dated: 11/03/2011 | Layout plan & detail issued vide letter No. 447-49, dated: 11/05/2011  Layout plan & Sketch drgs. issued to Director Ayurveda HP Vide letter no 3293-94 dt. 13/11/15 | Tender sent to higher office to approval. |
| 15 | 3390 | Contour Site plan for c/o Health Sub Centre building at Motibag Shimla |  | Revised Site plan received vide letter No. /10-9739-42, dated: 14/10/2010 |  |  |  | Layout plan, working drawing & RWHS issued No. 08-3827-29, dated: 07/12/2010 | Ongoing |
| 16 | 3390 | C/o Sub-Centre with delivery room at Anandpur, Shogi | Requirement & site plan received before 2005 | Revised Site plan received vide letter No. /10-16910-11, dated: 29/12/2009 |  |  |  | Detail drawing issued vide letter No. / 11- 444 - 46, dated: 11/05/2011 | \_ |
| 17 | 3390 | Contoured site plan of Ayurvedic Health centre building at Shoghi |  | Revised Site plan received vide letter No. /09-2020-21, dt. 04/05/2009 | No. / 10-609-12, dated: 07/05/10 |  |  | Feasibility & approval still awaited | \_ |
| 18 | 3390 | Regarding estimate of P.H.C., Annadale under Mahobra block | No. 38/12, dated: 18/01/2012 | Revised Site plan received vide letter No. 12-19481-84, dated: 21/01/2012 | No. /2012/-1768-70, dated: 13/08/2012 | No. Swa-Pa-Ka-(Mukhya) (4)K-27/91, dated: 5/09/2012 | No./ 13-10781-82, dated: 01/10/2012 | Vide letter No. 14/2927-28,dated: 20/10/2014 (as per site) | \_ |
| 19 | 3390 | Regarding c/o P.H.C. Ghanhatti, Distt. Shimla | No. Swa-Pa-Ka- (Mukhya) (4) K- 49/91, dated: 20/11/2013 | Revised Site plan received vide letter No. 331-33, dated: 19/11/2013 |  |  |  | Layout plan & working drawing issued vide letter No. 13-3187-90, dated: 07/12/2013 | 70% work completed. |
| 20 | 3390 | C/O Health Institution (Level-IV) without residence at Ghanaahatti Distt. Shimla. |  |  |  |  |  | Revised drawing sent to EE, Shimla rural div. Dhami vide letter no 3220-22 dt. 27/11/17 | \_ |
| 21 | 3390 | New P.H.C. at HP S.E.B. old building at Yadgar Totu, Shimla | No. /2014-1738-41, dated: 21/05/2014 | Revised site plan received vide letter No. 13606, dated: 29/09/2014 |  | NO. Swa-Pa-Ka- (Mukhya) (4) K- 27/91-1852, dated: 08/07/2014 |  | Working drawing issued vide letter No. 13-1392-97, dated: 01/07/2014 | \_ |
| 22 | 3390 | C/O PHC Building level-IV at Yaadgar, Totu, Distt. Shimla HP. |  | Vide letter no 29487-88 dt. 27/03/15 |  |  |  | Layout plan, Working drawing alongwith specifications issued to The director health services Hp Shimla vide letter no 225-29 dated 25/04/17 | Approval from Director Health awaited. |
| 23 | 3390 | C/o P.H.C. level-II, building at Kohbag, Teh., & Distt. Shimla | No. 8112 to 8116, dated: 10/02/2015 | Vide letter no 11160 dt. 03/09/2017 |  |  | Vide letter no 21237-38 dated 03/01/2017 | Letter issued to EE, Shimla rural Division Dhami. Regarding to get the approval & convey the same to this office vide letter no 2315-17 dated 14/10/2016 | Tender under process. |
| 24 | 3390 | C/o P.H.C. building at Dhrogra | No. /14-853-54, dated: 13/04/2015 | Vide letter no 16410 dt. 07/11/16 |  |  | Vide letter no 23607 dated 19/01/2017 | Working drawings & specifications alongwith layout plan sent to EE, Shimla Rural Division Dhami vide letter no 2335-37 dt. 11/09/2017 | Work awarded |
| 25 | 3390 | P.H.C. building at Sharda (level-II alongwith residence) |  | 1. vide letter No. 14-29484-85, dated: 27/03/2015 |  |  |  | Standard working drawings& specifications issued to EE, Rural division vide letter no 93-95 dt. 10/04/2017 | Negotiation could not be done due shortage of funds. |
|  |  |  |  |  |  |  |  |  |  |
| 26 | 3390 | C/o H.S.C. building at Neen |  | Revised Site plan received No./ 15-7902-03, dated: 02/08/2014 |  | No. 12504, dated: 31/03/2015 | No. 17502-03, dated: 21/11/2014 | Working drgs. already issued to EE, Shimla rural Div. Dhami vide letter no 2401-03 dt. 13/09/2017 | Ongoing |
| 27 | 3390 | C/o C.H.C. building at Jalog backward gram Panchayat Ogli, Teh. Suni. | No. 65/14, dated: 14/01/2014 | Vide letter No. 5219, dated: 30/01/2014  2870-71, dated: 31/12/2013  Vide letter no 14204-05 dated 01/10/16. |  |  |  | Drawings have been prepared for foundation stone ceremony.  Revised requirements still awaited. | FRA , site not handed over by client deptt. |
| 28 | 3390 | C/o Sub-Centre building at Bamot Teh. Suni |  | Vide letter No. 15/4257-58, dated: 19/06/2014 |  | No. 1062, dated: 09/01/2015 | No. 15-18098-99, dated: 28/11/2014 | Layout plan & working drawing issued vide letter No. / 2014-3267-70, dated: 13/11/2014 | \_\_ |
| 29 | 3390 | C/O PHC(lvl-II) Basantpur, tehsil sunni,Distt. Shimla. |  |  |  | Approved vide letter no 18120-21 dt. 28/11/16. |  | Working drgs. already issued to EE, Shimla rural Div. Vide letter no 2398-2400 dt. 13/09/2017 | \_\_ |
| 30 | 3390 | Reg. Contour site plan of C/O health sub centre building at Chayli Tehsil &distt. Shimla. |  | Received from EE,Shimla Rural Div. Dhami. Vide letter no. 9756-58 dt. 16/08/2016. |  |  |  | Standard working drawings with specification sent to EE, Shimla rural division vide letter no 420-23 dated 08/05/2017 | \_\_ |
| 31 | 3390 | C/ O Ayurvedic health centre at Banuti Distt. Shimla. |  | Vide letter no 1745-46 dt. 08/05/2017 |  |  |  | Letter issued to EE, Shimla rural div. Shortcomings rectification vide letter no 733-35 dt. 30/05/2017 | \_\_ |
| 32 | 8089 | HP Dental College and hospital, and nursing College at (Ghrog) Ghanahati. Distt. Shimla. |  |  |  |  |  | Layout plan and revised sketch drgs. Are approved by principal HP. Govt. dental college and hospital Shimla-1.vide letter no. 1397 dt. 03/06/2016 | \_\_ |
| 33 | **xxx** | C/O type –II & IV staff quarters at Himachal Hospital of mental Health& Rehabilitation, Boileauganj, Shimla. |  | Vide letter no 24058 dated 17/02/2017. |  |  |  |  | Ongoing |

**LIST OF WORK 4TH CIRCLE I.G.M.C. SHIMLA**

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sr. No** | **Job No.** | **Name of Project** | **Requirement received** | **Receiving site plan & details** | **Sketch drawing issued** | **Approval vide letter No.** | **Feasibility vide letter No.** | **Status of project** | **Remarks** |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 |
| 34 | 3771 | Reg. establishment of L-1 Trauma centre at new OPD Block IGMC, Shimla. |  | Vide letter No. 2904-6 dt. 05.06.06 |  | Letter no NO. HFW-B(B)15-14/2016- |  | Revised drawnings issued to The Principal IGMC Shimla -1 vide letter no 884-88 dt. 8/06/17 | Tender sent to C.E.(SZ) for approval. |
| 35 | 3771 | C/O lift & Link passage between new OPD block & Emergency block. |  |  |  |  |  | Drawings of lift & link passage sent to The principal IGMC Shimla-1 vide letter no 3480-83 dt. 14/12/17 | Feasiblity as per Arch. Drg. Has been checked & found feasible. |
| 36 | 3771 | C/O New OPD block in IGMC Shimla.  &  Shifting of K.N.H. new OBG block at IGMC | Requirement of new OPD block received on dt. 12.12.06 vide letter No. 23140 | **\*** Contour site plan and cross section of IGMC complex received vide letter No. 27430-32 dt. 17.03.10 |  | KNH (OBG) received from Principal vide letter No. 25230 dt. 12.12.11 | Feasibility repet revised on dt. 07.11.13 vide letter No. 12500-01 | Sketch Drgs. of New OPD block at IGMC issued on dt. 26.07.13 vide letter No. 1673-77 | 70% Work completed. |
| 37 | *3771* | C/o New OPD Block IGMC Shimla |  |  |  | Approved structural drawings received from EE,(D) vide letter no 406-08 dated 1/10/2016 |  | Conveyed to the EE design by this office vide letter no 2389-93 Dt. 13/09/2017 | 70% Work completed. |
| 38 | 3771 | C/O New Special ward block at IGMC Shimla (HP) |  |  |  |  |  | Working drawing a/w specification sent to the principal IGMC Shimla vide letter no 2605-08 dt. 25/09/17 | Working estimate sent to C.E.(SZ). |
| 39 | 3771 | Strengthening of the Existing Emergency & Trauma at IGMC |  |  |  |  |  | Drawing send to Principal IGMC, Shimla for approval  Letter No. 13-15, dated: 02.04.2016 | NA |
| 40 | 3771 | Proposed 2nd Campus of IGMC Shimla at Chamyana Bhatta Kuffer. | Requirement received on dated 12/09/16 vide letter no 18671. |  |  |  |  | Letter sent to EE,Shimla div. no. 1.and requested to supply contour site plan vide letter no 1948-51 dt. 05/09/16 | \_ |
| 41 | 3771 | Detail Project report for the C/O Super Specialty Block at Chamyana/Surala. | Vide letter no 21262 dated 25/10/2016. |  |  |  |  |  | \_ |
| 42 | 3771 | Requirement of 2nd campus for setting up Advanced Trauma centre, training institutes, Hostels& Sarai bhawan at Chamyana/Malyana. | Vide letter no 23236 datd 06/12/2016. |  |  |  |  |  | \_ |

**List of Works 4th Circle, Health (Theog. Division)**

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sr. No** | **Job No.** | **Name of Project** | **Requirement received** | **Receiving site plan & details** | **Sketch drawing issued** | **Approval vide letter No.** | **Feasibility vide letter No.** | **Status of project** | **Remarks** |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 |
| 43 | 4266 | New Hospital Block at Theog | Vide letter no 18523-25 dated 17-02-2017 | Site plan received vide letter No.5310-12 dt.20.8.2013 |  | Approval received vide letter No.12502 dt.31.01.2015 | Tentative feasibility received vide letter No. 10254-55 dt. 10.12.2013 | Details of flooring pattern issued to EE, Theog division vide letter no 2424-26 dt. 14/09/2017 | Ongoing |
| 44 | 3390 | C/o PHC building at Mohari  (Level-III) Teh. Theog Distt. Shimla | Received vide No. 4116 dt. 31.3.16 | Site plan sent to CA vide letter No. 2933-35 dt. 24.5.2016 | On dt. 10.6.2016 by CA | Approval by CA vide letter No. 1046-48 dt. 23.6.16 |  | Layout drawing sent to EE, Theog division vide letter no 1069-71 dt. 17/06/2017 | Ongoing |