|  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | | |  | **LIST OF WORKS JOGINDERNAGAR (EDUCATION)** | | | | | | | | |
| **Sr.No** | **Job No.`** | **Name of Project** | | | **Date of**  **Requirements received** | **Date of receiving plans & details** | **Date of approval** | **Date of feasibility** | **Status of project** | **Physical status** | **Likely date of completion** | **Remarks** |
|  |  |  | | |  |  |  |  |  |  |  |  |
|  | 6593 | Govt.Sr.Sec. School at KutheratehJogindernagardisttMandi | | | 22.6.09 from e.e | 22.6.09  From e.e |  | 3-8-09. from e.e | 28-8-09  layout& sketch drg. issued  10.6.15working drawing issued | 90% work completed | 30/06/2018 |  |
|  | 6593 | Govt.Sr.Sec. School at DrubbletehJogindernagardisttMandi | | | 25.4.08 from e.e | 26.11.08 from e.e |  | 3.8.09 | 6.10.09 sketch drg.issued | Work completed | - | - |
|  | 6593 | Govt.Sr.Sec. School at BassitehJogindernagardisttMandi | | | 18.8.09 from e..e | 18.8.09 from e.e |  | 6-1-10 from e.e  6.1.10 from e.e | 9-11-09  layout &sketch drg. Issued  10.11.09 drg. Issued to director | Work not started | Site not handed over by the Education department. |  |
|  | 6593 | Govt.Sr.Sec. School at Alipabu (Dhar) tehJogindrnagardisttMandi | | | 14.12.09 from e.e | 14-12-09 from e.e |  | 7.1.10. from e.e | 6-1-10  layout plan issued  28.1.10 Working drawing issued | Work completed | - | - |
|  | 6593 | **GSS School Chauntra ( extension of play ground)** | | | 21.8.13  19-5-14  20.12.14 from e.e | 16.8.12.  from e.e |  | 21.9.12 from e.e | 13.2.14 letter issued to e.e  22-3-14.sketch drawing issued  30.8.14.&  .25-02-15.  Working drawing issued | Work of site development is in progress. | 06/2018. | - |
|  | **Mz-361** | **Govt. Degree College at LadbhharolDisttMandi** | | | 22 Mar. 2014.  From director  31.7.15 from Principal.  02.02.17 from e.e | 7.9.12 &  19.12.12 &  27-06-2014 from e.e | 20-6-15  from director | 18.4.15.  from e.e | 11.10.12,11.1.13,6.2.14 Letter issued to director &e.e  26-12-14.drg.issued  23-01-15.sketch drg. issued  24-03-15letter to e.e.30.5.15.drg.issued  18.9.15 drgs.Issued  06.02.17 drg.issued. | 90% site development work completed. | 31/12/2019. | - |
|  | **Mz-251** | **Govt. degree college at jogindernagardistt. Mandi(master plan for accommodation,canteen,multipurpose hall)** | | | 1.4.2009from e.e  5/12/2013. From s.e  21.4.15.from e.e | 8.10.13  from e.e | 11.-2.15 from director | 22.5.15  From e.e | 25.9.14 lay out &sketch drawing issued  14-10-14.letter to principal  25-02-15.letter to director  26.9.15 drgs. Issued. | Work of Multipurpose hall is in progress and tender for canteen received. | 30/06/2019 | - |
|  | 6593 | **Govt.sen .sec. school (Girls)AT Jogindernagar**  **Distt. Mandi (H.P)** | | | 10.4.14 from e.e | 10-4-14 from e.e |  | 23-6-14  From e.e incomplete feasibility | 19-5-14 sketch drawing issued | Work completed | - | - |

Executive Engineer, B&R Division, HPPWD., Joginder Nagar.