+

List of Works 11th Circle Rampur (Judiciary Works)

| Sr. No. | Job No. | Name of Project | Requirement received | Receiving site plan & details | Approval vide letter No. | Feasibility vide letter No. | Status of project | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 |
| 1 | 7677 | Alternative Dispute Resolution Centre (ADR) at R/Peo, Distt.-Kinnaur |  | Site plan received vide letter No. 9101-04 dt.22.12.11 | Approval received vide letter No.500 dt. 23.2.2012 from the Hon’ble Chief Justice, H.P. High Court | Feasibility received vide letter No. 11510-13 dt.21.2.2012 from EE Kalpa | Working drawings &Detail of Joinery with details issued to EE,Kalpa Division vide letter no 2429 dated 20/10/2016 | 80% work completed. |
| 2 | 8214 | C/O Judicial court complex at kumarsain. | Vide letter no 6565 dt.29/12/2017 | Vide letter no 3502-04 dt. 30/06/2017 |  |  | The distt. & Sessions Judge Kinnaur requested to supply the detail requirement vide letter no 1603-06 dated 26/07/2017 | Not started |
| 3 | 7677 | C/O Lawyer chamber at Anni distt. Kullu |  |  |  |  | Letter sent to EE, Outer Seraj Div. vide letter no 1659-62 dt. 27/07/17 | Not started due to non availability of funds |