|  |
| --- |
| **1List of works Mandi 1sr circle (Education)** |
| **Sr.No** | **Job no.** | **Name of Work** | **Date of requirements received** | **Date of receiving site plan & details** | **Date of approval** | **Datof feasibility** | **Status of projrct** | **Remarks** |
|  |  |  |  |  |  |  |  |  |
|  | 6593 | Govt.Sr.Sec. School at Tourkhola teh Sarkaghat distt Mandi | From EE Dharmpurdt.22.11.08 | From EE Dharmpurdt.22.11.08 | Std.drgs | From EE Dharmpur dt. 3.8.09 | Layout Plan issued on dt 4-4-09 | Pertain to Joginder Nagar Circle. |
|  | 6593 | Govt.Sr.Sec. School at kamlah Fort teh Sarkaghat distt Mandi | 3.03.09 | 3.3.09 from EE Dharmpur | Std.drgs |  | Layout Plan issued on dt 4-4-09 | Pertain to Joginder Nagar Circle. |
|  | 6593 | Govt.Sr.Sec. School at Samour teh Sarkaghat distt Mandi | 12.02.09 | 12.02.09 from EE Dharmpur | Std.drgs |  | Layout Plan issued on dt 4-4-09 | Pertain to Joginder Nagar Circle. |
|  | 6593 | Govt.Sr.Sec. School at Jhangi teh Sarkaghat distt Mandi | 30.10.2008 | 30.10.2008 from EE Dharmpur | Std.drgs |  | Layout Plan issued on dt 4-4-09 | Pertain to Joginder Nagar Circle. |
|  | 6593 | GSSS at Sadhot in Teh. Sarkaghat Distt. Mandi |  |  | Std.drgs |  | Sketch Drg.Drg issued. | Pertain to Joginder Nagar Circle. |
|  | 6593 | Additional accommodation to high School Hukkal in The. Sarkaghat Distt. Mandi | 1.11.08 | 1.11.08 from Ee Dharmpur | Std.drgs | 5.3.09 from EE Dharmpur | Sketch Drg . Issued on dt10/12/08 | Pertain to Joginder Nagar Circle. |
|  | 6593 | GSSS at Bagra Gallu in Teh. Sarkaghat Distt. Mandi | 6.4.09 | 6.4.09 from EE Dharmpur | Std.drgs |  | Sketch Drg issued on dt.14.7.09 | Pertain to Joginder Nagar Circle. |
|  | 6593 | Govt.Sr.Sec. School at Kothwan teh Sarkaghat distt Mandi\*add. accomodation | 1.11.14(roof plan)\*12.11.14(add. Acomm.) | 1.11.14 | Std.drgs |  | Layout Plan issued on dt 5-4-09\*drgs issued dt. 7.01.15 | Pertain to Joginder Nagar Circle. |
|  | 6593 | Govt.Sr.Sec. School at Kangu -ka -Gehra teh Sarkaghat distt Mandi | 21.2.09 | 21.2.09 From Ee Dharmpur | Std.drgs |  | Layout Plan issued on dt 6-4-09 | Pertain to Joginder Nagar Circle. |
|  | 6593 | Govt.Sr.Sec. School at Guin teh Sarkaghat distt Mandi | 6.04.09 | 6.4.09 from EE Dharmpur | Std.drgs |  | Layout Plan issued on dt 18-4-09 | Pertain to Joginder Nagar Circle. |
|  | 6593 | Govt.Sr.Sec. School at Cholthra teh Sarkaghat distt Mandi | 8.4.09 | 8.4.2009 from EE Dharmpur | Std.drgs |  | Layout Plan Drawing issued on dt 18-4-09 | Pertain to Joginder Nagar Circle. |
|  | 6593 | Govt.Sr.Sec. School at Longni teh Sarkaghat distt Mandi | \*16.10.14 | \*16.10.14  | Std.drgs |  | Layout Plan issued on dt 22-4-09 | Pertain to Joginder Nagar Circle. |
|  | 6593 | Govt.Sr.Sec. School at Thachi teh Thunag distt Mandi | \*26.9.13 (for lab. Details) |  |  |  | Layout Plan issued on dt 11-6-09\* specification issued on dt.5.1.11 vide letter No.1964-65\*\*detail of ceiling issued on dt.16.02.2011\*detail of door &windows issued on dt11.7.11 Detail of labs. Issued dt. 13.8.14. | Work near completion. |

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 6593 | Govt.Sr.Sec. School at Dharmpur teh Sarkaghat distt Mandi(Science Lab) | 16.5.05 | 16.5.05 from EE Dharmpur |  |  | Layout Plan issued on dt 21.6.05 | Pertain to Joginder Nagar Circle.  |
| Add. Accomodation | \*30.10.09 | \*30.10.09 from EE Dharmpur |  |  | Layout Plan issued on dt 16-11-09 | Pertain to Joginder Nagar Circle. |
| \*c/o canteen , multipurpose hall and class rooms under RUSA | dt. 8.8.14 from the principal.\*30.6.15 from the principal | 19.9.14 From EE gohar& revised site plan from the Principal Govt. College Bassa Gohar dt. 30.6.15 |  |  | Letter issued to EE Gohar dt. 22.7.14 for the cross section of the site.\*sketch drgs issued dt. 4.8.15 | Working drawing required.  |
|  | 6593 | Govt.Sr.Sec. School at karsog distt Mandi\*play gruond | \*13.2.14 | \*13.2.14  |  | 23.8.17 | \*sketch drgs.issued dt. 22.8.14\*drgs reissued dt. 27.8.15 | Working estimate under process. |
|  | 6593 | Govt.Sr.Sec. School at buldwara teh. sarkaghat Mandi(Science labs) | 19.5.10 | 19.5.10 |  |  | Layout plan on dt 5.8.10 | Land not available. |
|  | 6593 | Govt.Sr.Sec. School at Dev-Brarta teh Sarkaghat distt Mandi | 7.09.09 | 7.09.09 |  | 28.10.09 | Working Drgs issued on dt 11-10-10 | Pertain to Joginder Nagar Circle. |
|  | 6593 | GSS School at Ghiri  | \*30.5.17(detail of joinery) |  | Std.drgs |  | Working drawing issued dt 21.1.10\*\*working drgs reissued dt. 10.6.14\*detail of joinery issued on dt. 13.7.17 | Work is in progress.  |
|  | 6593 | GSS School at tatta pani | 8.9.10 | 8.9.10 | Std.drgs |  | \*drgs issued 13.10.10Working drg. issued on dt 27.11.10 | Work is in progress. |
|  | 6593 | Office of Block Elementary Education office Saigallu distt Mandi | 26.1.09 | 3.1.09 | 18.03.10 | From EE4.5.10 | Drawing issued on dt 5-3-10 | Not pertain to this department.  |
|  | 6593 | GSS School Sainj distt Mandi | 28..8.08 | 28.8.08 from EE Gohar | 5.11.08 from Director Higher Education. | 10.2.09 from EE Gohar | Working drgs.Issued vide dt 8.6.11\*23.6.11 |  - |
|  | 6593 | GSS school at Seri Karsog(science block & 4 rooms) | 15.11.10 | 15.11.10 |  |  | Layout Drg issued.Dt.5.03.11 | Work is in progress. |
|  | MZ-349 | Boys hostel for gujjar as in M.L.S.M collage Sundarnagar.\*C/O Cluster University under RUSA  | 8.8.14 | \*13.6.11. 8.8.14  |  |  | \*letter issued to The Principal MLSM College Sundarnagar dt. 16.6.11 for the detailed requirements.\*Sketch drg. Issued 26.8.14 | Estimate prepared.  |
|  | 6593 | GSS School Kotli (provision of Admn. Block) | 28.4.11\*24.8.13 | 28.4.11\*24.8.13 | 7.11.15 | From EE1.3.12 | Drg. Issued on dt.11.7.11\*sketch drgs issued on dt.3.1.14 \*drgs reissued dt. 8.10.15w/drgs issued dt. 5.12.15 | Work is in progress.  |
|  | Cz-288 | J.L.N Govt. Engg. collage at Sundarnagar.(landscape) | 1.11.10 |  1.11.10 (landscape development)& 19.07.1112.03.13 \*7.5.13 \*latest contour site plan dt. 10.5.13\*site plan adjoining to block D & E received dt. 15.11.16\*site plan between B,C,D & OAT block\*2.3.17\*20.6.17\*4.8.17 (site adjoining block D & E ) | .  | 5.3.14 from director/pricipal. | Drg. Issued on dated 8.8.11 \*drgs issued dt.17.2.14\*letter issued to EE sundernagar for the complete site plan of the complex dt. 17.2.14\*Drgs issued dt. 10.6.14\*detail of anarkali grill issued dt. 9.9.15\*drgs issued dt 3.12.16\*letter issued to EE sundarnagar dt. 16.12.16 as drgs already issued.\*letter issued to EE sundarnagar for the site date adjoining block D & E | A , B , C & E Blocks completed.D Block- 90% work completed. Campus development has also been completed in front of blocks A,B & C. Boys Hostel: Slab has been laid in G.F and F.F. and further work is in progress.  |
| Structural steel doors & windows | 29.9.13 | 29.9.13 |  | From EE. 31.12.13 | \*drg. Issued in dated 24.12.13 \*detail of Joinery (in general)thermal break window for block (a) issued dt. 3.1.14\*detail of joinery for workshop block issued dt. 9.1.14\*flooring patten of canteen block sent through e-mail dated 16.1.14 at 4.30 pm. |
| Block A (glazing work) |  |  | 7.08.15 |  | \*drgs issued dt. 31.07.15 |
| Centralized lecture hall block in between block C & D | 16.8.14 | 11.09.14 |  |  | Letter issued to the director / principal for the sit plan & requirements.dt. 26.6.14\*letter issued to EE Sundernagar for the contour site plan.dt. 02.09.14.\*letter issued to EE sundernagar for the cross section of the site. Dt. 20.9.14\*flooring pattern between block C & D issued dt. 30.11.16 |
| Boys hostel  | 09/13 in person\*16.8.17 (joinery detail) | In the month sep.13 in person\*16.7.15\*30.9.15(revised site plan) | 13.12.13 from director/Principal\*31.3.17 (phase-II) | 31.12.13 from EE sundernagar3.02.16\*23.01.17 | \*sketch drgs ISSUED on dt. 8.11.13 \*working drgs issued on dt. 10.2.14\*drgs issued dated 11.2.14\*drg.issued vide l1.0.6.2014\*letter issued to EE Sundarnagar for the approval and feasibility of the drgs on dt. 3.8.15\*drgs reissued dt. 30.11.15\*dormer window detail issued dt. 62.16\*revised drawings issued dt. 5.3.16\*drgs reissued dt. 16.03.16\*revised drg issued dt. 4.7.16 (toilet block and staircase)\*drg issued dt. 17.8.16\*letter issued to Director cum Principal JLN Govt. Engg. College Sundarnagar for approval of drgs (phase-II)\*drgs issues dt. 20.3.17\*working drgs issued dt. 17.4.17\*letter issued on dt. 31.8.17 regarding demarcation in respect of the campus. |
| Open air theater | \*letter received EE sundarnagar vide letter no. 19216-19 dt. 18.3.15 | Meeting held on dt.24.5.14 | 23.8.14 from director / principal\*20.7.16 from director/ principal | 21.8.2014 from EE sundernagar- | \*drg. Issued vide letter dt. 26.6.14\*Working drawing of open air theater issued dt. 15.1.15Drgs issued dt. 26.6.14\*Working drgs issued dt. 15.1.15\*letter issued to EE sundarnagar vide letter no. 3583-86 dt. 24.3.15\*letter issued to EE sundarnagar vide letter no. 301-304 dt. 2.7.15\*drgs issued dt. 4.7.16 |
|  | Cz-188 | I.T.I bagsaid Teh thunag distt. Mandi\* additional accommodation | \*18.10.11 | \*18.10.11 from EE Gohar. | 31.3.14 from the principal ITI Bagsaid | From EE25.2.12 | sketch drg. issued on dt.12.1.12 \*drgs issued dt. 31.1.14\*\*working drg. issued dt. 4.7.14 | Structural drawing required for top beam & slab. Work in progress.  |
|  | 6593 | Govt SS school at Shankar Dehra Karsog(additional accommodation) | 14.2.12 | 1.3.12 |  |  | Layout and issued on dt. 5.4.12  | Work is in progress.  |
|  | 6593 | Govt. SS School Kot snore | 9.12.11 | 9.12.11 | Std.drgs | From EE15.12.12 | sketch drg. issued dt 10.2.12 | RCC frame work completed. Masonary in ground floor and first floor completed. Plinthing and roofry work in progress. |
|  | 6593 | Cont. of office building of BEEO office at Janjehli , District Mandi HP | 15.2.12 | \*5.5.10\*11.6.12 |  |  | Letter issued to dpty dir. For freshsite shorted on dt. 21.2.12. |  - |
|  | 6593 | Thakur D.R Memorial GSS School at Baryara. Distt. Mandi. (sicence lab.)\*additional accommodation |  | dt. 6/6/13 \*revised site plan received dt. 14.11.13 \*19.10.15 | 1.5.15\*19.10.15 | dt. 17.1.14 received From EE on dt. 18.1.14 | Drg issued on dated 4.1.14\*w/drg issued dt. 23.11.15 | Work is in progress.  |
|  | MZ-205 | Govt. Degree college karsog.(construction of principal residence) |  | 20.4.13&revised site plan 18.11.13 |  |  | \*letter issued to EE Karsog HPPWD Karsog. Div. for the alternate site on dated 29.6.13\*\*letter issued to EE Karsog for the prepration of the site plan along with cross section on dt. 7.2.14 | Dispute in land with Principal Govt. Sen. Sec. School Karsog.  |
| \*multipurpose hall cum auditorium | 15.12.15 | 23.3.15\*15.12.15 | 24.5.16 | 6.07.2016 | Sketch Working Drgs issued on dt.9.2.16 & 1.03.2016\*Working drgs issued dt. 30.08.16\*working drg. Stadium issued dt. 7.6.17 | Estimate under process.  |
| Provision of civil works for high schools under Rashtriya madhyamic shiksha Abhiyan in HP |
|  | MZ-219 | I.T.I KARSOG | 31.1.15 | dt. 31.1.15& revised site plan dt. 22.6.15 |  |  | \*letter issued to EE Karsog dt. 4.6.15for the site plan as per scale. | Tender under process.  |
|  | 6593 | Office building for block elementary education officer Sundarnagar-II at jai- devi |  | \*. 03.02.14  |  |  | Letter issued for detailedRequirements on dt. 18.3.14  |  - |
|  | MZ-383 | Degree college at Rewalsar  |  | 05 on dt. 11.8.14  |  |  | Issued on dt. 5.3.14\*Drawings issued vide letter no. 167-170 dt. 30.5.15 | Work is in progress.  |
|  | MZ-400 | Degree College at Nihri | 24.4.16\*26.12.15 from P.A to Chief Architect. HPPWD Nirman Bhawan Shimla.\*25.2.16 | 24.6.2014 \*6.10.15 | 3.2.16From Director of Higher Education HP. | 20.11.15\*19.12.15 from EE Karsog. | Drgs Issued on dt. 5.3.14\*drgs issued on dt. 19.01.16\*working drg issued on dt.22.4.16.\*changed drgs. Issued vide letter no. 231-234 dt. 4.6.16\*drgs reissued dt.25.5.17\*Detail of railing issued dt. Dt. 14.6.17 | Work is in progress.  |
|  | MZ-203 | Degree college Mandi(Cluster University as per RUSA) | 24.6.14 | 24.6.14 from EE Mandi-II |  |  | Drgs issued dt. 28.6.14 | Site not handed over.  |
|  | Mz-203 | \*multipurpose college building | \*6.05.2017 |  |  |  | \*letter issued for the detailed contour site plan on dt. 12.5.17. |  - |
|  | 6593 | Govt. Sr.Sec.School(girls) Mandi (Provision of parking in the existing ground towards valley side abutting treasury road) |  | In person |  |  | Sketch drgs. issued dt. 28.6.14 |  Site not handed over.  |
| \*canteen block. | \*23.5.12 | \*23.5.12 |  |  | issued |
|  | 6593 | Govt. Sr.Sec.School(boys) Mandi (use of open space for organizing Sunday market etc & re-development of existing road network.) | .--- | In person | --- | ---- | Sketch drgs issued dt. 28.6.14 |  - |
|  | 6593 | Parking in Govt. school premises at purani Mandi | 10.7.14 | 10.7.14 | --- | --- | \*sketch drgs.issued dt. 17.7.14\*letter issued to Ee Mandi-Ii for the feasibility of the project on dt. 23.7.14 |  - |
|  | 6593 | Govt. S.S.School Mandap.(multipurpose hall , Science Lab 7 class Rooms) | 7.11.14 | . 7.11.14  | Std.drgs | 12.2.15 received From EEon 24.2.15 | \*std. working drgs issued dt. 1.12.14 | Pertain to Joginder Nagar Circle.  |
|  | 8066 | Degree College Sandhol , Sarkaghat | 3.3.14 | \*23.6.14dt. 23.03.15\*revised cross section received dt. 23.5.15 \*reviced site plan received vide letter no. 12983-85 on dt. 6.9.16 dy. No. 413 dt. 14. 9.16 | Std.drgs | 24.6.15 From EE(incomplete) \*28.7.15 from EE Dharmpur. \*site not feasible vide letter no. 9327-30 dt. 8.9.15.  | \*letter issued to EE Dharmpur for the HFL of the proposed site.dt. 7.5.15.\*drawings issued 30.5.15\*letter issued to the S.E. 1ST Circle regarding rechecking feasibility of the site vide letter no. 489-92 dt. 17.8.15. | Pertain to Joginder Nagar Circle.  |
|  | 6593 | GSS school Paunta, Sarkaghat | 17.7.13 | 11.7.13 from EE Sarkaghat | --- | 26.6.014 from EE Sarkaghat7.11.15 | Working Drawing issued on dt. 13.04.15 .\*detail of joinery issued dt. 10.7.17 | Work is in progress.  |
|  | 6593 | GSS School Behri ( moddle Gramming School Building) | 12.6.15 | 8.6.15 | --- | --- | Drgs issued on dt.29.6.15 | Pertain to Joginder Nagar Circle. |
|  | 6593 | Govt.High School Chatter Pipli Sarkaghat |  | 12.11.13 |  |  | \*letter issued to The Director Higher Education for the requirements of the proposal dt. 18.03.14 | Pertain to Joginder Nagar Circle. |
|  | 6593 | Govt. High School Reyur, Sarkaghat |  | 12.11.13 |  |  | \*letter issued to The Director Higher Education for the requirements of the proposal dt. 18.03.14 | Pertain to Joginder Nagar Circle. |
|  | 6593 | Govt. SS School Morla , Sarkaghat | 16.05.12 | 16.5.12 | --- | 05.09.12 from EE Dharmpur (site not Feasible) | \*sketch drgs issued dt. 06.08.12\*letter issued to EE Dharmpur for the contour site plan as per revenue paper.dt. 14.01.13 | Pertain to Joginder Nagar Circle. |
|  | 6583 | Govt. SS School Sari | 30.04.12 | 30.04.12 | ----- | \*30.4.12 from EE Dharmpur .( drgs not feasible at site) | \*drgs issued dt. 1.6.12 | Pertain to Joginder Nagar Circle. |
|  | MZ-398 | Govt. Degree college Baldwara. | 29.8.15\*23.1.17\*23.5.17 | 29.8.15\*11.9.15 | 18.11.158.1.16. |  | Drgs issued and e-mailed to C.A office on dt. 8.10.15.\*drgs reissued to EE Sarkaghat on dt. 10.12.15.\*sketch drgs issued dt. 12.1.16\*detailed of retaining wall issued dt. 31.5.17\*roof plan & section issued dt. 14.6.17\*toilet detail issued on dt. 16.10.17 | Work is in progress.  |
|  | 305 | Govt. Degree College Dharmpur |  | 2.3.16\*6.6.16\*21.7.16 (stage) |  |  | \*letter issued to CA office for the drawings.Dt. 16.3.16\*w/drg (stage) issued dt. 27.10.16 letter no 872-76 | Pertain to Joginder Nagar Circle. |
|  | 6593 | govt. high school badog | 1.12.15 | 1.12.15 |  | 15.5.17 | Drgs issued dt. 8.2.16\*working drgs issued dt. 29.3.17\*w/drg issued dt. 2.6.17 | Work is in progress.  |
|  | 6593 | Govt.sr.school galma | 20.12.16& 26.8.17 | 14.12.16&12.01.201722.8.17 |  |  | Letter issued to e.e on dt. 17.12.1629.3.17 letter issuedSketch drg issued On dt 2.6.2017 |  Feasibility report is awaited from sub division level.  |
|  |  |  |  |  |  |  |  |  |
|  | 4516 | Govt.degree college sarkaghat(Canteen bklock & stadium) | 16.5.167.8.17 | 7.11.1521.4.16 |  | 23.5.17(not feasible) | Drgs issued dy. 21.2.17\*Letter issued to EE sarkaghat dt. 2.6.17 regarding stadiumDrg. Issued on dt. 16.11.17 | Working estimate of out door stadium is under preparation and working drawing of canteen block is still awaited.  |
|  | 6593 | Govt. Sr.Sec. School Kheel | 15.3.17 | 15.3.17 | 29.5.17 |  | 17.2.17 letter issued\*sketch drg issued dt. 19.4.17 |  - |
|  | 6593 | Govt. Sr.Sec.School Chandesh sarkaghat | 26.4.17 | 26.4.17 |  |  | \*letter issued To EE Sarkaghat for the complete site plan as per revenue papers with photographs of the site on dt. 16.6.17  | A/A & E/S received and working drawing awaited from the Senior Architect Mandi.  |
|  | 6593 | Govt.Sr.Sec.School Sadyana | 17.5.17 | 17.5.17 |  |  | Drg. Ready for issue | Work is in progress.  |
|  | 6593 | Govt. Sr.Sec.School Rissa Govt. Sr.Sec.School Rissa | 31.5.17\*14.9.17 | 31.5.17 |  |  | Sketch drgs. Issued on dt. 3.11.17 | Working estimate under preparation. |
|  | 6593 | Govt. Sr.Sec.School Khudi khahan in teh. Sarkaghat distt. Mandi (h.p) | 31.5.17 | 31.5.17 |  |  |  | Work awarded to the contractor.  |
|  | 6593 | Govt.Sr. Sec.School Pingla | 29.6.17 | 29.6.17 |  |  |  | Tender for site development called & under process.  |
|  | 6593 | Govt.Sr.Sec.School Baari Gumani | 14.7.17 | 14.7.17 28.9.17 |  |  | Letter issued regarding insuufficent site data on dt. 8.11.17 | Site not available.  |
|  | Mz-430 | GOVT. I.T.I KOTLI | 16.8.17 | 16.8.17 |  |  | \*SKETCH DRGS ISSUED DT. 30.8.17 | Working drawing awaited from the Sr. Architect (MZ) office.  |
|  | MZ-423 | GOVT. DEGREE COLLEGE BUILDING AT KOTLI | 27.7.17& 3.8.17 | 17.6.17 |  |  | \*DRGS ISSUED DT. 30.8.17 | Working drawing awaited from the Sr. Architect (MZ) office.  |
|  | 6593 | Govt. Sr.Sec. School sarkagahat(toilet block for sports hostel) | 17.7.17 | 17.7.17 |  |  | SKETCH DRGS ISSUED |  - |
|  | 6593 | Govt. High school Kalther at sarkaghat |  | 17.8.17 |  |  |  | Tender under process.  |
|  | 6673 | Govt.Sen.Sec School MANDAP,SARKAGHAT.additional acco & science lab. |   | 18675 dated 29-3-11DY.NO.5 DT 4-4-11 |   |   | Drgs. Issued on dated 13-7-2011 lt.no.426-30 print issued dt.5-9-11 | Pertain to Joginder Nagar Circle.  |
|  | 6673 | Govt.Sen.Sec School Gaddidhar,SARKAGHAT additional accommodation science lab. |   | EE Dharmpur letter no.12637-38 dt 12-11-2013 . |   |   | Drgs. Issued on dated 13-7-2011 lt.no.426-30 print issued dt.5-9-11 4 ROOMS a/a drg.issued on dt. 21-12-2013 vide lt no.785-90 | Pertain to Joginder Nagar Circle.  |
|  | 6673 | Govt.Sen.Sec School **Tihra**,Sarkaghat (c/o six no. class rooms ) |  from letter no.1823dt 19-5-11 |  vide lt no.1823dt 19-5-11again lt no 11134-35 dt 6-9-11 lt no. 16857-58 dt. 21-12-2011 |   |   |  revised layout plan & working plan issued on dt.24-2-2012 vide lt .no 2630-35 drg re- issued vide lt no.65-70 on dt 21-4-12 | Pertain to Joginder Nagar Circle.  |
|  | 6673 | Govt.Sen.Sec School Bharari,Sarkaghat provision of examination hall. |   | 13390-91 Dt.8-12-10 |   |   | Drawing issued on dt 17/3/11 lt.no. | Pertain to Joginder Nagar Circle.  |