|  |
| --- |
| **Work of list Health 12 th circle Nahan** |
| **Sr. No.** | **Job No.** | **Name of Project** | **Date of requirement received** | **Date of receiving site plan & details** | **Date of approval**  | **Date of feasibility** | **Status of project** | **Remarks.** |
| **1** | **2** | **3** | **4** | **5** | **6** | **7** | **8** | **9** |
| 1 | 3390 | C/O CHC at Nohradhar Distt. Sirmour (30 bedded) |  | Vide letter no 1043-44 dt. 21-12-16 | Vide letter no 47488 dt. 04/12/2017 | From EE Sangrah div. vide letter no 837-39 dated 24-02-16 | EE, Sangrah div. is requested by this office vide letter no 2888-89 dt. 27/10/2017to supply revenue paper of site.  | Earlier the drawings received has not been feasible at site. |
| 2 | 3390 | Revised contour site plan for proposed 30 bedded CHC building at Nohradhar distt. Sirmour(HP). |  | Vide letter no 1043/44 dated 20/12/2016. |  | Vide letter no 1075-77 dated 22/05/2017Videl letter no 47488 dt. 04/12/17 | Revised working drawings sent to The directors health services, HP vide letter no 283-86 dt. 29/04/17 | Feasibility report already stand Submitted vide this office letter No 47488 dated 04.12.2017 and estimate is under process & submitted for approval very shortly. |
| 5 | 3390 | CHC Sangrah |  | Vide letter no 5061-62 dt. 04/09/12 | Still awaited | Vide letter no 3853-56 on dated 19-09-14 | *Letter No. 977-78, dated: 17.06.2016 Revised ground floor plan send to E.E. Nahan Division, HPPWD, Nahan* | RCC slab laid on third floor and massonry work is in progress. |
| 6 | 3390 | C/O CHC level –IV building at Shillai tehsil Shillai distt. Sirmour.  | Vide letter no2563-64 dt. 24/06/17 | Received from EE,Shillai Div,vide letter no 5484 Dt. 06/09/2016. | No.HFW-B(G) 1-2/2009 dated 12-05-2011 |  | The director of health services, HP, Shimla-9 is requested to clarified the requirements of health facility vide letter no 1280-82 dt. 05/07/2017 | Tender case sent to S.E. 12th. Circle HPPWD Nahan vide T/o letter No.1651 dated 23-05-2017 for approval. |
| 7 | 3390 | C/O Health Sub-centre at Kothia jajar distt. Sirmour HP.  |  | Vide letter no 9299-9301 dated 08/11/2016 |  |  | Working drgs. Standard drgs, layout plan kothi jajar supplied to EE, Rajgarh Division vide letter no 4769-71 dated 30/03/2017 | Site development works is in progress. |
| 8 | 8196 | Contour site plan for C/O new building of nursing school at Nahan.  |  | Vide letter no 1637-39 dated 30/01/2017Vide letter no 8061-62 dated 20/02/2017 |  | Vide letter no 1919-20 dated 30-03-2017 | Working Sketch. drawings supplied to The Director Health services HP vide letter no 4738-41 dated 27/03/2017 | Working drawing including specification not received in this office. |
| 9 | 8196 | C/O YS Parmar Government medical College at nahan distt. Sirmour (MCH& Nursing School) |  |  |  |  | Letter Supplied to The director Medical education HP Shima-9 vide letter no 2012-15 dt. 21/08/2017 | Working drawing including specification not received in this office. |
| 10 | 8196 | Contour site plan for C/O MCH wing at Nahan.  |  | Vide letter no 1634-36 dated 30/01/2017Vide letter no 8063-64 dated 20/02/2017 |  |  | Observation sent by joint Director(Admin) vide letter no 515 dated 16/05/17Letter issued to The principal Dr. YS Parmar medical college Nahan vide letter no 3519-23 dt. 16/12/17 to supply revenue paper to EE, Nahan  | Working drawing including specification not received in this office. |
| 11 | 3390 | C/O DTL and packing section etc. in Govt. Ayurvedic pharmacy at majra in Tehsil Paonta Sabib, distt. Sirmour (HP) |  | Vide letter no 6790-92 dt. 08/12/2017 |  |  |  | Site plan alongwith Tatima, Jamabandi of land, 5 Nos Photographs and requirement of accommodation sent to Chief Architect, HPPWD., Shimla vide this office letter No 6790-92 dt. 8-12-17. Working drawing are awaited. |

Note :- Red portion shows deposit works Which are not counted in Total Projects