**List of Work Health 14th Circle Rohru**

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sr. No.** | **Job No.** | **Name of Project** | **Requirement received** | **Receiving site plan & details** | **Sketch drawing issued** | **Approval vide letter No.** | **Feasibility vide letter No.** | **Status of project** | **Remarks** |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 |
| 1 | 3390 | c/o staff qtrs. For employee P.H.C. building at Melthi in Teh. Rohru | Received on 20/02/2016 | Vide letter no 15581 dt. 21/01/2016 |  |  |  |  | No land & funds. |
| 2 | 4519 | Civil Hospital at Rohru distt. Shimla. | Vide letter no 786 dt. 30/06/2015 | vide letter no 4780 dt. 06/07/15 |  | No. Swa-pa-ka-(Mukhya)(4)-K-27/91 -14722 dt. 6-04-2016 | From EE B&R div. HPPWd Rohru vide lt no 19457 dt 23/02/16 | Joinery detail sent to EE, Rohru division vide letter no 1650-52 dt. 27/07/2017  Revised w/drgs. sent to EE, Rohru div vide letter no 3454-56 dt. 11/12/17 | Work is in progress. |
| 3 | 3390 | Sub Centre at Sao |  | No.-13-13322-23, dated: 11/03/2013 & No. 1373, dated: 03/05/2013 |  | No. S.W.A.-Pa-Ka-(Mukhya) (4)K-27/ 91, dated: 5th June, 2013 |  | Standard working drawing issued vide letter No./ 2013, 1319-20, dated: 11/07/2013 | Work held up due to dispute. |
| 4 | 3390 | C/O CHC building at Tikkar. Rohru |  |  |  | Vide letter no Swa-pa-ka 10094 dt. 11/03/2016 | Vide letter no 7815-17 dt. 25/02/2015 | Layout plan &working alongwith specification issued to Dirctor of health services HP.dt. 07/01/16 vide letter no.4394-97. | Land not clear yet ( tree not got removed by the deptt. |

Note :- Red portion shows deposit works Which are not counted in Total Projects