

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 6 | 8123 | C/O Govt Degree college at Buranwala(Barotiwala) Tehsil Baddi Nalagarh distt Solan |  |  6366-67 dated 3/9/2015 | No EDN-HE (9) 2-40/2015 dated 14/12/2015 | 17813-14 dated 17-12-2016 | Revised layout plan & working drawing issued vide letter no 2752-56 dated 10/11/2016 & revised layout issued on 7/2/2017 for area chart  | Work is in progress |
| 7 | 8143 | C/O Secondary Standard Laboratory and working standard Laboratory Solan |  | 1269-71 dated 17/7/2017 |  |  | Letter issued for requirement & Site plan Vide letter no 319 dated 26/4/2016 | Not taken up yet |
| 8 | 8150 | C/O Govt Degree College Kandaghat Distt Solan |  | 15859-63 Dated 17/3/2016 | No EDN-HE (9) 2-43/2015 dated 1/6/2016 |  | Layout plan, Revised Working drawing & Specification issued on date d 18/4/2017  | On going work is in progress. |
| 9 | 8053 | Govt. Degree College Dharampur Mododhar Kasauli Distt Solan  | EDN-H-(9) 4-63/2012 dated 2/2014  | 21041-45 Dated .17.02.14 | No EDN-HE(9)2-1/2014 Dharampur Dated29/9/2015  | E.E.Kasauli letter no 19809-12 Dated 17-9 -2015  | Working drawing along with specification issued vide letter no 3019-21 dated 11/9/2015 | On going work is in progress |
| 11 | 8220 | C/O Govt Degree College Ramshehar Distt Solan  |  | 6451-52 dated 8/8/2017 |  |  | Letter issued vide letter no 2300-2302 dated 7/9/2017 to E.E. | Site plan send to Arch. wing |
| 12 | 7032 | C/o Govt Degree College Arki Distt Solan  | 12431-32 dated 23/9/2017 |  |  |  | Letter issued vide letter on 2616-18 dated 23/12/2017 | Site plan to Arch.wing |
| 13 | 8065 | C/O Govt Degree College Diggal Tehsil Nalagarh Distt Solan  |  |  |  |  | Layout plan &working drawing along with specification issued on 16/10/2015 | On going work is in progress |
| 14 | 6594 | Govt. Sr. .Sec.. Kot. Kador Solan |  | From E.E. on dt. 19.01.10  |  |  | Layout plan & working drawing issued on dated 03.05.10 | Work is in progress |
|  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
| 15 | 6594 | Govt. Sr. Sec. Kuthar |  | From E.E. on dt.08.03.13 | From Director on dt.03.11.13 | From E.E. dated 05.06.13 | Layout plan & working drawing issued on dated 14.04.14 | Work is in progress |
| 16 | 6594 | Govt. Sr. Sec. School Kothi Deora. | on dt. 03.08.15 | From E.E. on dt.05.08.11 | From Director on dt.10.07.14 | From E.E. dated 03.07.14 |  | Work is in progress |
|  |  |  |  |  |  |  |  |  |

Note :- Red portion shows deposit works Which are not counted in Total Projects