|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sr. No.** | **Job No.** | **Name of Project** | **Date of requirement received** | **Date of receiving site plan & details** | **Date of approval**  | **Date of feasibility** | **Status of project** | **Remarks.** |
| 1 | 6594 | Govt. Sr. Sec. Kasuali. |  | From E.E. on dt. 18.12.10  |  | From E.E. dated 15.09.10 |  | completed |
| 2 | 6594 | Govt. Sr. Sec. Nalagarh. |  | From E.E. on dt. 22.12.10  |  | From E.E. dated 21.11.09 |  Layout plan & working drawing issued on dated 25.06.09 | Completed |
| 3 | 6594 | Govt. Sr. .Sec.. Kot. Kador Solan |  | From E.E. on dt. 19.01.10  |  |  | Layout plan & working drawing issued on dated 03.05.10 | Work is in progress |
| 4 | 6594 | Govt. Sr. Sec. Bisha | On dt. 12.08.11  | From E.E.on dt.16.08.11 | From Dirctor on dt.26.02.11 | From E.E. dated 21.12.11 | Layout plan Working drawing issued on dated 12.10.12 | completed |
| 5 | 6594 | Govt. Sr. Sec. Dolli |  | From E.E.on dt.11.04.13 | From Director on dt.19.10.13 | From E.E. dated 19.10.13 | Layout plan & working drawing issued on dated 10.09.13 | Completed |
| 6 | 3830 | Tribal Hostel for 99 students for Govt. Degree College Nalagarh | EDN-HE(9)2-33/07 dated 6/9/2014 | 6849-51 dated 11/9/2015 | EDN-HE (90 2-33/07 Dated29/2/2016 | Still awaited  | Layout plan & working drawing along with specification issued vide letter no 5113-17 dated 26-2-2016  | Completed |
| 7 | 6594 | Stadium at Govt. Sr. Sec. School BarotiWala |  | From E.E. on dt.04.04.14 | Director of H.E. still awaited  | Still awaited | Layout plan & sketch drawings issued on dt.12.12.14  | completed |
| 8 | 6594 | Govt. Sr. Sec. School at Srinagar Kandaghat----DO-------Multipurpose sports activity ground /stadium Kandaghat  |  | From E.E. on dt.31.12.14\*From E.E. on dated 13/8/2015\*From E.E. on Dated 13/8/2015 | Still awaited | Still awaited |  Revised layout plan & section issued on dated 24/8/2017 | CompletedWork is in progress |
| 9 | 6594 | Govt. Sr. Sec. Kasuali. |  | From E.E. on dt. 18.12.10  |  | From E.E. dated 15.09.10 |  | completed |
| 10 | 6594 | Govt. Sr. Sec. Nalagarh. |  | From E.E. on dt. 22.12.10  |  | From E.E. dated 21.11.09 |  Layout plan & working drawing issued on dated 25.06.09 | Completed |
| 11 | 6594 | Govt. Sr. Sec. Bisha | On dt. 12.08.11  | From E.E.on dt.16.08.11 | From Dirctor on dt.26.02.11 | From E.E. dated 21.12.11 | Layout plan Working drawing issued on dated 12.10.12 | completed |
| 12 | 6594 | Govt. Sr. Sec. Dolli |  | From E.E.on dt.11.04.13 | From Director on dt.19.10.13 | From E.E. dated 19.10.13 | Layout plan & working drawing issued on dated 10.09.13 | Completed |